**Appendix 9**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Activity Reference | Local Ref | Notice Type | Start Date | End Date | Road | Address 2 | Description | Traffic Management |
| KL543-AMJV-LYNEBEG-REV1 | 2982214 | Revised Duration | 08/11/2021 | 25/02/2022 | B9154 Daviot - Dalmagarry Via Moy | Daviot, Inverness, Highland | Renewal of entire railway bridge structure, including enabling works, temporary realignment of road, renewal of structure, followed by reinstatement of original road alignment and demobilisation of sites. Traffic management will change from phase to phase as follows: 8th Nov - 21st Nov-TTL's, 22nd Nov - 5th Dec- Road Closure, 6th Dec- 23rd Dec- TTL's, 10th Jan - 14th Feb- TTL's, 14th Feb - 18th Feb-Road Closure, then 18th Feb - 25th Feb- TTL's. | Road Closure |
| KL537-MRN-4866 | 3083750 | Seven Day Notice | 26/01/2022 | 04/02/2022 | Earl Of Inverness Road | Inverlochy, Fort William, Highland | Traffic management to accomodate works on rail bridge. Site times 22:00 - 06:00 for 6 nightshifts (26th & 27th Jan, and then 31st Jan, and 1st, 2nd & 3rd Feb) | Portable Traffic Lights (TTLS) |
| KL552-PERTH-RWN-2021-080 | 3052664 | Three Month Notice | 30/01/2022 | 31/01/2022 | Kirkton Road | Golspie, Highland | Road Closure to facilitate engineering works Work Times 22:00 to 05:00 | Road Closure |
| KL552-PERTH-RWN-2021-081 | 3052706 | Three Month Notice | 31/01/2022 | 01/02/2022 | Gower Street | Brora, Highland | Road closure to facilitate engineering works Site times 22:00 - 05:00 | Road Closure |
| KL552-PERTH/RWN/2021/082B | 3052748 | Three Month Notice | 01/02/2022 | 02/02/2022 | B9175 Arabella Level Crossing - Ankerville | Arabella, Highland | Engineering works throughout Level Crossing, Work Times are 22:00hrs to 05:00hrs | Road Closure |
| KL552-PERTH/RWN/2021/082 | 3052745 | Three Month Notice | 01/02/2022 | 02/02/2022 | B9175 A9t Junction - Arabella Level Crossing | Tain, Highland | Engineering works throughout Level Crossing, Work times 22:00hrsto 05:00hrs | Road Closure |
| KL552-PERTH/RWN/2021/083 | 3052779 | Three Month Notice | 02/02/2022 | 03/02/2022 | Dalchalm Road | Brora, Highland | Engineering works throughout Level Crossing, Work Times 22:00hrs to 05:00hrs | Road Closure |
| KL552-PERTH/RWN/2021/098 | 3038328 | One Month Notice | 06/02/2022 | 07/02/2022 | Harbour Road | Inverness, Highland | Carry out minor repairs and renewal of road markings over level crossing. Site times 22:00 - 06:00 | Portable Traffic Lights (TTLS) |
| KL533-LOCHAILORT-FMW-A830 | 3049907 | Three Month Notice | 07/02/2022 | 22/04/2022 | A830t A861 Junction Lochailort - Glenfinnan Railway Bridge | Lochailort, Highland | Traffic management to accomodate flood mitigation works on railway. T/M will remain in place for entire duration of works. | Portable Traffic Lights (TTLS) |
| KL552-PERTH/RWN/2021/084 | 3053649 | Three Month Notice | 13/02/2022 | 14/02/2022 | Westerdale - Halkirk Road | Halkirk, Highland | Removal of strail units to allow rail corrosion survey at Level Crossing Work Times 22:00hrs until 05:00hrs | Road Closure |
| KL552-PERTH/RWN/2021/086 | 3053679 | Three Month Notice | 14/02/2022 | 15/02/2022 | Dalmore - Acheilidh Road | Rogart, Highland | Removal of strail units to allow rail corrosion survey at Level Crossing Work Times 22:00hrs until 05:00hrs | Road Closure |
| KL552-PERTH/RWN/2021/085 | 3053668 | Three Month Notice | 14/02/2022 | 15/02/2022 | Dalmore Road | Rogart, Highland | Removal of strail units to allow rail corrosion survey at Level Crossing Work Times 22:00hrs until 05:00hrs | Road Closure |
| KL552-PERTH/RWN/2021/087 | 3053697 | Three Month Notice | 15/02/2022 | 16/02/2022 | Rogart Railway Station Road | Rogart, Highland | Removal of strail units to allow rail corrosion survey at Level Crossing Work Times 22:00hrs until 05:00hrs | Road Closure |
| KL543-HML-TM-027 | 3078404 | Seven Day Notice | 17/02/2022 | 22/02/2022 | A9t B9150 Junction - A86 Junction North | Kingussie, Highland | Carry out topo survey on the existing structure, road, footpath, verge - none intrusive works. | Portable Traffic Lights (TTLS) |
| KL543-HML-TM-031 | 3077764 | Seven Day Notice | 23/02/2022 | 28/02/2022 | A9t A938 Junction - B9154 Junction | Tomatin, Highland | Carry out topo survey on the existing structure, road, footpath, verge - none intrusive works. | Portable Traffic Lights (TTLS) |
| KL522-WK48-ATTADALE | 3076189 | Seven Day Notice | 28/02/2022 | 14/03/2022 | A890 Avalanche Shelter - A896 Junction | Strathcarron, Highland | Traffic management required to facilitate works on railway to renew longitudinal timbers on structure. T/M required from 20:00 on 28th Feb until 08:00 on Mar 14th | Portable Traffic Lights (TTLS) |
| KL537-MSC-5515A-WK49 | 3066286 | Seven Day Notice | 04/03/2022 | 07/03/2022 | A830t Annat Point Industrial Estate Access - Banavie School Road Junction | Corpach, Fort William, Highland | Lane closure to accomodate drainage works through level crossing. Access to Industrial Estate over Annat West LC will be closed, access will still be available over Annat East LC. From Fri 4th Mar until Mon 7th Mar. | Slip Closure |
| KL522-WK-49-BALNACRA-LC | 3044395 | Three Month Notice | 04/03/2022 | 07/03/2022 | A890 A896 Junction - Loan | Strathcarron, Highland | Renewal of Level Crossing road lights (including replacement of all concrete bases). Work times are (Road will be fully closed at nights between 19:00 and 07:00 on Friday, Sat and Sunday nights. During the day on Sat and Sunday we will operate traffic lights to pass vehicles between trains (exact times TBC)) | Road Closure |
| KL543-DALCROSS-STN-2 | 3073027 | Three Month Notice | 08/03/2022 | 10/07/2022 | A96t - Kerrowgair | Dalcross, Highland | Upgrade existing road to create acees for new station. | Road Closure |
| KL543-DALCROSS-STN-1 | 3073000 | Three Month Notice | 08/03/2022 | 10/07/2022 | Dalcross Footway Cycleway And Road | Dalcross, Highland | Upgrade existing road to create acees for new station. | Road Closure |
| KL537-MSC-5515A-WK50 | 3066291 | Seven Day Notice | 11/03/2022 | 14/03/2022 | A830t Annat Point Industrial Estate Access - Banavie School Road Junction | Corpach, Fort William, Highland | Lane closure to accomodate drainage works through level crossing. Access to Industrial Estate over Annat East LC will be closed, access will still be available over Annat West LC. From Fri11th Mar until Mon 14th Mar. | Slip Closure |
| KL522-WK50-DINGWALL | 3088255 | Seven Day Notice | 12/03/2022 | 14/03/2022 | Craig Road | Dingwall, Highland | Renewal of level crossing barrier machine. From 23:00 on 12/03 until 08:00 on 14/03 | Portable Traffic Lights (TTLS) |
| KL522-FOULIS-LC-WK-50-51 | 3042399 | Three Month Notice | 14/03/2022 | 25/03/2022 | Foulis Station Road | Foulis, Evanton, Highland | Full Replacement / upgrade of Level Crossing signalling equipment from 14/03/2022 @ 22:00hrs to 25/03/2022 @ 17:00hrs | Road Closure |
| KL537-MSC-6002 | 3076208 | Three Month Notice | 21/03/2022 | 23/03/2022 | Englishton - Kirkton | Bunchrew, Inverness, Highland | Carry out repairs to railway bridge. Site times 08:00 - 17:00 each day. | Road Closure |
| KL535-CEFA-SE-2697 | 3075684 | Three Month Notice | 21/03/2022 | 22/03/2022 | A830t Glenfinnan Railway Bridge - A861 Junction Drumsallie | Glenfinnan, Highland | Carry out examination of rail over road bridge between the hours of 22.00 and 06.00 | Road Closure |
| KL543-HML-TM-040-2 | 3079085 | Three Month Notice | 04/04/2022 | 09/04/2022 | A9t Raigmore Interchange Overbridge - Kessock Bridge Roundabout | Inverness, Highland | Bridge topo survey inc. road, footpaths, verges | Road Closure |
| KL543-HML-TM-040 | 3079082 | Three Month Notice | 04/04/2022 | 09/04/2022 | A9t Raigmore Interchange Overbridge - Kessock Bridge Roundabout | Inverness, Highland | Bridge topo survey inc. road, footpaths, verges | Lane Closure |
| KL552-PERTH/RWN/2022/001 | 3065659 | Three Month Notice | 10/04/2022 | 11/04/2022 | A862 A834 Junction - Mineral Bridge | Dingwall, Highland | Road closure required to accomodate removal of level crossing panels to allow rail corrosion examination to be carried out. Site times 19:30 - 04:00 | Road Closure |
| KL543-HML-TM-035 | 3079060 | Three Month Notice | 18/04/2022 | 02/05/2022 | Castletown - Dalroy | Culloden Moor, Inverness, Highland | Carry out topo survey on the existing structure - none intrusive works. Excavate two slip trenches, one on either approach to the structure, all excavations to be carried out using insulated hand tools (no machines) to a maximum depth of 1.2m.Window sample in carrageway using terrier rig - excavation using rig | Road Closure |